AI Use Case Intake

to Go-To-Market

████ ████ ████ ████ ████ ████ ████ ████

Step-by-Step Guide

8 steps from ideation to launch
Who does what at every stage

AI Power Team

April 2026

# Table of Contents

1.  Identify & Generate AI Use Cases   Ideation

2.  Submit Use Case Intake   Intake

3.  AI Enablement Team Review   Assessment

⚠  Release Gate Decision

4.  Project Setup & Resource Allocation   Setup

5.  Define the MVP & Build   Build

⚠  Governance Gate

6.  GTM Ready: Package the Solution   GTM Ready

7.  GTM Push: Showcase & Sales Activation   Go-To-Market

8.  Track Results & Continuous Improvement   Measure

# Step 1: Identify & Generate AI Use Cases

●  IDEATION

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| Talk to your Practice Lead about client pain points and market gaps | Practice Lead |
| Brainstorm from in-flight projects, client conversations & market demand | AI Champion |
| Check Demo Catalog (79+ solutions, 10 domains) to avoid duplication. Interested in a solution? Request a demo directly with the Product Owner | AI Champion |

# Step 2: Submit Use Case Intake

●  INTAKE

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| Complete AI Use-Case Intake Form (one row per use case) | AI Champion |
| Answer: What is the pain/problem? | AI Champion |
| Answer: Who feels the pain? (user, buyer, team) | AI Champion |
| Answer: Why does it matter? (cost, speed, risk, growth) | AI Champion |
| Answer: Why is it unsolved today? (blockers, workarounds) | AI Champion |
| Provide: title, practice, persona, business value, revenue potential, target accounts | AI Champion |
| Assign priority: High / Medium / Low | AI Champion + Practice Lead |

# Step 3: AI Enablement Team Review

●  ASSESSMENT

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| Determine scope: POC / MVP / Full Build based on business value & tech depth | AI Enablement Team |
| Assess strategic alignment and data maturity | AI Enablement Team |
| Confirm resource availability across AI Forward Engineers | AI Enablement Team |
| Prioritize top 1–2 use cases per champion for development | AI Enablement Team |

⚠ RELEASE GATE Approved to proceed? Yes → continue to build ¦ No → return to ideation

# Step 4: Project Setup & Resource Allocation

●  SETUP

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| Asset Register — Model the AI solution into asset register (MP and above) | Business Sponsor |
| Set Up Jira — Create project, epics, stories & sprint backlog | AI Enablement Team |
| Allocate Resources — Assign AI Forward Engineers via Retain | AI Enablement Team |
| Set up healthy check-in cadence — demo → feedback → refine cycles (keep AI Enablement in the loop) | AI Champion + AI Fwd Engineer |

# Step 5: Define the MVP & Build

●  BUILD

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| Define MVP scope — features, demo expectations & success criteria | AI Fwd Engineer + AI Champion |
| Develop through sprint cycles with iterative testing & user feedback | AI Forward Engineer |
| Provide sample data & real-life use case scenarios to guide the build | AI Champion |
| Build demo environment based on provided scenarios & data | AI Forward Engineer |
| Track: Backlog → Build In-Progress → MVP Demo Complete | AI Enablement Team |

⚠ GOVERNANCE GATE AI Governance Evaluation • Compliance Checks • Data Security Review • Model Risk Validation

# Step 6: GTM Ready — Package the Solution

●  GTM READY

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| Prepare demo materials: demo script, mock data & demo video recording | AI Fwd Engineer + AI Champion |
| Finalize demo script and conduct full run-throughs | AI Fwd Engineer + AI Champion |
| Prepare "AI vs. Non-AI" talk track (competitive differentiation) | AI Champion + Sales |
| Create one-pager, pricing template & engagement model | Domain Leader + Sales |
| Map target accounts & buyer personas; register in Demo Catalog | Sales + AI Enablement Team |

Deliverables checklist: Polished demo  |  Demo script  |  Mock data  |  Demo video  |  One-pager  |  Talk track  |  Pricing template  |  Target account list

# Step 7: GTM Push — Showcase & Sales Activation

●  GO-TO-MARKET

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| AI Capability Showcases (bi-weekly) — all AI Power Team members should attend | All AI Power Team |
| Run Sales Activations targeting specific accounts | Sales + Account Partner |
| Assign follow-up actions with owners and due dates | AI Champion |
| Assemble GTM Folder: demo video, demo script, sales one-slider & sales deck | AI Enablement Team |
| Publish to Capco MarketHub & AI Lab to reach a larger audience | AI Enablement Team |

# Step 8: Track Results & Continuous Improvement

●  MEASURE

─────────────────────────────────────────────────────────────────

| Task | Owner |
| --- | --- |
| Track CTAR (Client Target Account Revenue): pipeline generated, deals won, revenue attributed to each AI solution | AI Enablement + AI Champion + Sponsor |
| Monitor revenue metrics per solution: total pipeline value, win rate, average deal size & time-to-close | AI Enablement + Business Sponsor |
| Monitor maturity: Idea → In Build → Demo-Ready → GTM-Ready → In Pursuit | AI Enablement Team |
| Capture client feedback & feed learnings back into next intake cycle | AI Champion + Domain Leader |

↻ Continuous Loop: Results feed back into Step 1. Client feedback generates new ideas, successful demos inspire adjacent solutions, market learnings sharpen future intake.