## Slide 1
AI Use Case Intake
to Go-To-Market
Step-by-Step Guide
8 steps from ideation to launch — who does what at every stage
AI Power Team
April 2026

## Slide 2
Table of Contents
1
Identify & Generate AI Use Cases
Ideation
2
Submit Use Case Intake
Intake
3
AI Enablement Team Review
Assessment
4
Project Setup & Resource Allocation
Setup
5
Define the MVP & Build
Build
6
GTM Ready: Package the Solution
GTM Ready
7
GTM Push: Showcase & Sales Activation
Go-To-Market
8
Track Results & Continuous Improvement
Measure

## Slide 3
1
Identify & Generate AI Use Cases
IDEATION
Task | Owner
Talk to your Practice Lead about client pain points and market gaps | Practice Lead
Brainstorm from in-flight projects, client conversations & market demand | AI Champion
Check Demo Catalog (79+ solutions, 10 domains) to avoid duplication. Interested in a solution? Request a demo directly with the Product Owner | AI Champion

## Slide 4
2
Submit Use Case Intake
INTAKE
Task | Owner
Complete AI Use-Case Intake Form (one row per use case) | AI Champion
Answer 4 Core Questions: What pain? Who feels it? Why it matters? Why unsolved? | AI Champion
Provide: title, practice, persona, business value, revenue potential, target accounts | AI Champion
Assign priority: High / Medium / Low | AI Champion + Practice Lead

## Slide 5
3
AI Enablement Team Review
ASSESSMENT
Task | Owner
Evaluate use case based on business value & tech depth | AI Enablement Team
Assess strategic alignment, data maturity & regulatory impact | AI Enablement Team + AI Champion
Confirm resource availability across AI Forward Engineers | AI Enablement Team
Prioritize top 1–2 use cases per champion for development | AI Enablement Team

## Slide 6
RELEASE GATE
Approved to proceed? Yes → continue to build | No → return to ideation

## Slide 7
4
Project Setup & Resource Allocation
SETUP
Task | Owner
Asset Register — Model the AI solution into asset register (MP and above) | Business Sponsor
Set Up Jira & Project Folder — Create Jira project and folder structure (epics, stories & backlog defined during build) | AI Enablement Team
Allocate Resources — Assign AI Forward Engineers | AI Enablement Team
Set up healthy check-in cadence — demo → feedback → refine cycles (keep AI Enablement in the loop) | AI Champion + AI Fwd Engineer

## Slide 8
5
Define the MVP & Build
BUILD
Task | Owner
Define MVP scope — features, demo expectations & success criteria | AI Fwd Engineer + AI Champion
Develop through sprint cycles with iterative testing & user feedback | AI Fwd Engineer + AI Enablement + AI Champion
Provide sample data & real-life use case scenarios to guide the build | AI Champion
Build demo environment based on provided scenarios & data | AI Forward Engineer
Track: Backlog → Build In-Progress → MVP Demo Complete | AI Enablement Team
Present solution on Governance Call — explain solution, walk through architecture & complete risk assessment before launch | AI Forward Engineer

## Slide 9
GOVERNANCE GATE
AI Governance • Compliance Checks • Data Security Review • Model Risk Validation

## Slide 10
6
GTM Ready — Package the Solution
GTM READY
Task | Owner
Prepare demo materials: demo script, mock data & demo video recording | AI Fwd Engineer + AI Champion
Finalize demo script and conduct full run-throughs | AI Fwd Engineer + AI Champion
Prepare "AI vs. Non-AI" talk track (competitive differentiation) | AI Champion + Sales
Create one-pager, pricing template & engagement model | Domain Leader + Sales
Map target accounts & buyer personas; register in Demo Catalog | Sales + AI Enablement Team

## Slide 11
7
GTM Push — Showcase & Sales Activation
GO-TO-MARKET
Task | Owner
AI Capability Showcases (bi-weekly) — all AI Power Team members should attend | All AI Power Team
Run Sales Activations targeting specific accounts | Sales + Account Partner
Assign follow-up actions with owners and due dates | AI Champion
Assemble GTM Folder: demo video, demo script, sales one-slider & sales deck | AI Enablement Team
Publish to Capco MarketHub & AI Lab to reach a larger audience | AI Enablement Team

## Slide 12
8
Track Results & Continuous Improvement
MEASURE
Task | Owner
Track CTAR (Client Target Account Revenue): pipeline generated, deals won, revenue attributed to each AI solution | AI Enablement + AI Champion + Sponsor
Monitor revenue metrics per solution: total pipeline value, win rate, avg deal size & time-to-close | AI Enablement + Business Sponsor
Monitor maturity: Idea → In Build → Demo-Ready → GTM-Ready → In Pursuit | AI Enablement Team
Capture client feedback & feed learnings back into next intake cycle | AI Champion + Domain Leader + AI Enablement